|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task name | David H. | | Davit A | |
| min | max | min | max |
| Complete theme setup | | | | |
| Custom nav menu walker for header menu | 3 | 4 | 3 | 4 |
| Attach scripts using  Wp\_enqueu\_script and wp\_enqueu\_styles clean template | 4 | 5 | 4 | 5 |
| Create standard page templates and all three menus | 2 | 3 | 2 | 3 |
| Home page corrections | 8 | 12 | 8 | 12 |
| Attach fancybox js for popups and galleries | 8 | 12 | 8 | 12 |
| Category systems for programms | | | | |
| Create post type programms | 2 | 3 | 2 | 3 |
| Create separate taxonomy for porgramms | 1 | 2 | 1 | 2 |
| Install category images plugin | 1 | 2 | 1 | 2 |
| Create category.php for displaying programs loop | 4 | 6 | 4 | 6 |
| Events | | | | |
| Create layout | 6 | 8 | 6 | 8 |
| Create post type for events | 1 | 2 | 1 | 2 |
| Event loop | 2 | 3 | 2 | 3 |
| Infinite scroll | 4 | 5 | 4 | 5 |
|  | | | | |
| Install and setup wpml | 1 | 2 | 1 | 2 |
|  | | | | |
| Create post type trainers | 1 | 2 | 1 | 2 |
| Create post type classes | 1 | 2 | 1 | 2 |
| Create cross table for connecting classes and trainers | 1 | 2 | 1 | 2 |
| Add meta boxes for trainers and classes | 4 | 5 | 4 | 5 |
| Create layout of schedule page | 3 | 4 | 3 | 4 |
| Implement search | 8 | 12 | 8 | 12 |